# Objectives

## Running a business continuity and disaster recovery planning project

## Developing business continuity and disaster recovery plans

## Testing business continuity and disaster recovery plans

## Training users

## Maintaining business continuity and disaster recovery plans

Business Continuity and Disaster Planning Basics

# What Is a Disaster

## Any natural or man-made event that disrupts the operations of a business in such a significant way that a considerable and coordinated effort is required to achieve a recovery.

# Natural Disasters

## Geological: earthquakes, volcanoes, tsunamis, landslides, and sinkholes

## Meteorological: hurricanes, tornados, wind storms, hail, ice storms, snow storms, rainstorms, and lightning

## Other: avalanches, fires, floods, meteors and meteorites, and solar storms

## Health: widespread illnesses, quarantines, and pandemics

# Man-made Disasters

## Labor: strikes, walkouts, and slow-downs that disrupt services and supplies

## Social-political: war, terrorism, sabotage, vandalism, civil unrest, protests, demonstrations, cyber attacks, and blockades

## Materials: fires, hazardous materials spills

## Utilities: power failures, communications outages, water supply shortages, fuel shortages, and radioactive fallout from power plant accidents

# How Disasters Affect Businesses

## Direct damage to facilities and equipment

## Transportation infrastructure damage

### Delays deliveries, supplies, customers, employees going to work

## Communications outages

## Utilities outages

# How BCP and DRPSupport Security

## BCP (Business Continuity Planning) and DRP (Disaster Recovery Planning)

## Security pillars: C-I-A

### Confidentiality

### Integrity

### Availability

## BCP and DRP directly support availability

# BCP and DRP Differences and Similarities

## BCP

### Activities required to ensure the continuation of critical business processes in an organization

### Alternate personnel, equipment, and facilities

### Often includes non-IT aspects of business

## DRP

### Assessment, salvage, repair, and eventual restoration of damaged facilities and systems

### Often focuses on IT systems

# Industry Standards Supporting BCP and DRP

## ISO 27001: Requirements for Information Security Management Systems.  Section 14 addresses business continuity management.

## ISO 27002: Code of Practice for Business Continuity Management.

## NIST 800-34

### Contingency Planning Guide for Information Technology Systems.

### Seven step process for BCP and DRP projects

### From U.S. National Institute for Standards and Technology

## NFPA 1600

### Standard on Disaster / Emergency Management and Business Continuity Programs

### From U.S. National Fire Protection Association

## NFPA 1620: The Recommended Practice for Pre-Incident Planning.

## HIPAA: Requires a documented and tested disaster recovery plan

### U.S. Health Insurance Portability and Accountability Act

# Benefits of BCP and DRP Planning

## Reduced risk

## Process improvements

## Improved organizational maturity

## Improved availability and reliability

## Marketplace advantage

# The Role of Prevention

## Not prevention of the disaster itself

### Prevention of surprise and disorganized response

## Reduction in impact of a disaster

### Better equipment bracing

### Better fire detection and suppression

### Contingency plans that provide [near] continuous operation of critical business processes

### Prevention of extended periods of downtime

Running a BCP / DRP Project

## Main phases

### Pre-project activities

### Perform a Business Impact Assessment (BIA)

### Develop business continuity and recovery plans

### Test resumption and recovery plans

# Pre-project Activities

## Obtain executive support

## Formally define the scope of the project

## Choose project team members

## Develop a project plan

### Get a project manager

## Develop a project charter

### A document listing all these items, plus budget, and milestones

Business Impact Assessment (BIA)

# Performing a Business Impact Assessment

## Survey critical processes

## Perform risk analyses and threat assessment

## Determine Maximum Tolerable Downtime (MTD)

## Establish key recovery targets

# Survey In-scope Business Processes

## Develop interview / intake template

## Interview a rep from each department

### Identify all important processes

### Identify dependencies on systems, people, equipment

## Collate data into database or spreadsheets

### Gives a big picture, all-company view

# Threat and Risk Analysis

## Identify threats, vulnerabilities, risks, for each key process

### Rank according to probability, impact, cost

### Identify mitigating controls

# Determine Maximum Tolerable Downtime (MTD)

## For each business process

## Identify the maximum time that each business process can be inoperative before significant damage or long-term viability is threatened

## Probably an educated guess for many processes

## Obtain senior management input to validate data

## Publish into the same database / spreadsheet listing all business processes

# Develop Statements of Impact

## For each process, describe the impact on the rest of the organization if the process is incapacitated

## Examples

### Inability to process payments

### Inability to produce invoices

### Inability to access customer data for support purposes

# Record Other Key Metrics

## Examples

### Cost to operate the process

### Cost of process downtime

### Profit derived from the process

## Useful for upcoming Criticality Analysis

# Ascertain Current Continuity and Recovery Capabilities

## For each business process

### Identify documented continuity capabilities

### Identify documented recovery capabilities

### Identify undocumented capabilities

#### What if the disaster happened tomorrow

# Develop Key Recovery Targets

## Recovery time objective (RTO)

### Period of time from disaster onset to resumption of business process

## Recovery point objective (RPO)

### Maximum period of data loss from onset of disaster counting backwards

### Amount of work that will have to be done over

## Obtain senior management buyoff on RTO and RPO

## Publish into the same database / spreadsheet listing all business processes

# Sample Recovery Time Objectives

| # RPO | # Technology(ies) required |
| --- | --- |
| # 8-14 days | # New equipment, data recovery from backup |
| # 4-7 days | # Cold systems, data recovery from backup |
| # 2-3 days | # Warm systems, data recovery from backup |
| # 12-24 hours | # Warm systems, recovery from high speed backup media |
| # 6-12 hours | # Hot systems, recovery from high speed backup media |
| # 3-6 hours | # Hot systems, data replication |
| # 1-3 hours | # Clustering, data replication |
| # < 1 hour | # Clustering, near real time data replication |

# Criticality Analysis

## Rank processes by criticality criteria

### MTD (maximum tolerable downtime)

### RTO (recovery time objective)

### RPO (recovery point objective)

### Cost of downtime or other metrics

### Qualitative criteria

#### Reputation, market share, goodwill

# Improve System and Process Resilience

## For the most critical processes (based upon ranking in the criticality analysis)

### Identify the biggest risks

### Identify cost of mitigation

### Can several mitigating controls be combined

### Do mitigating controls follow best / common practices

Develop Business Continuity and Recovery Plans

# Select Recovery Team Members

## Selection criteria

### Location of residence, relative to work and other key locations

### Skills and experience (determines effectiveness)

### Ability and willingness to respond

### Health and family (determines probability to serve)

### Identify backups

#### Other team members, external resources

# Emergency Response

## Personnel safety: includes first-aid, searching for personnel, etc.

## Evacuation: evacuation procedures to prevent any hazard to workers.

## Asset protection: includes buildings, vehicles, and equipment.

## Damage assessment: this could involve outside structural engineers to assess damage to buildings and equipment.

## Emergency notification: response team communication, and keeping management and organization staff informed.

# Damage Assessment and Salvage

## Determine damage to buildings, equipment, utilities

### Requires inside experts

### Usually requires outside experts

#### Civil engineers to inspect buildings

#### Government building inspectors

## Salvage

### Identify working and salvageable assets

### Cannibalize for parts or other uses

# Notification

## Many parties need to know the condition of the organization

### Employees, suppliers, customers, regulators, authorities, shareholders, community

## Methods of communication

### Telephone call trees, web site, signage, media

### Alternate means of communication must be identified

# Personnel Safety

## The number one concern in any disaster response operation

### Emergency evacuation

### Accounting for all personnel

### Administering first-aid

### Emergency supplies

#### Water, food, blankets, shelters

#### On-site employees could be stranded for several days

# Communications

## Communications essential during emergency operations

## Considerations

### Avoid common infrastructure

#### Don't have emergency communications through the same wires as normal communications

### Diversify mobile services

### Consider two-way radios

### Consider satellite phones

### Consider amateur radio

# Public Utilities and Infrastructure

## Often interrupted during a disaster

### Electricity: UPS (Uninterruptible Power Supply), generator

### Water: building could be closed if no water is available for fire suppression

### Natural gas: heating

### Wastewater: if disabled, building could be closed

### Steam heat

# Logistics and Supplies

## Food and drinking water

## Blankets and sleeping cots

## Sanitation (toilets, showers, etc.)

## Tools

## Spare parts

## Waste bins

## Information

## Communications

## Fire protection (extinguishers, sprinklers, smoke alarms, fire alarms)

# Business Resumption Planning

## Alternate work locations

## Alternate personnel

## Communications

### Emergency, support of business processes

## Standby assets and equipment

## Access to procedures, business records

# Restoration and Recovery

## Repairs to facilities, equipment

## Replacement equipment

## Restoration of utilities

## Resumption of business operations in primary business facilities

# Improving System Resilience and Recovery

## Off-site media storage

### Assurance of data recovery

## Server clusters

### Improved availability

### Geographic clusters: members far apart

## Data replication

### Application, DMBS, OS, or Hardware

### Maintains current data on multiple servers even in remote places

# Training Staff

## Everyday operations

## Recovery procedures

## Emergency procedures

## Resumption procedures

Testing Business Continuity and Disaster Recovery Plans

## Five levels of testing

### Document review

### Walkthrough

### Simulation

### Parallel test

### Cutover test

# Document Review

## Review of recovery, operations, resumption plans and procedures

## Performed by individuals

## Provide feedback to document owners

# Walkthrough

## Performed by teams

## Group discussion of recovery, operations, resumption plans and procedures

## Brainstorming and discussion brings out new issues, ideas

## Provide feedback to document owners

# Simulation

## Walkthrough of recovery, operations, resumption plans and procedures in a scripted “case study” or “scenario”

## Performed by teams

## Places participants in a mental disaster setting that helps them discern real issues more easily

# Parallel Test

## Full or partial workload is applied to recovery systems

## Performed by teams

## Tests actual system readiness and accuracy of procedures

## Production systems continue to operate and support actual business processes

# Cutover Test

## Production systems are shut down or disconnected; recovery systems assume full actual workload

## Risk of interrupting real business

## Gives confidence in DR (Disaster Recovery) system if it works

Maintaining Business Continuity and Disaster Recovery Plans

## Events that necessitate review and modification of DRP and BCP procedures:

### Changes in business processes and procedures

### Changes to IT systems and applications

### Changes in IT architecture

### Additions to IT applications

### Changes in service providers

### Changes in organizational structure

### Last modified 2-17-10